You actually do know what to do next — you just don’t yet have the project broken into layers.

Right now your brain is trying to hold simultaneously:

- startup vision

- database architecture

- frontend design

- merchant workflow

- future scalability

- deployment

- monetization

- app ideas

- React learning

…and that creates “where do I even start?” paralysis.

So the immediate goal is:

turn the startup vision into a sequence of small engineering wins

The biggest thing you need right now is a Phase 1 Product Definition.

Not more coding yet.

Because otherwise you’ll keep rewriting entities endlessly.

Here’s the planning structure I’d strongly recommend.

# STEP 1 — Freeze The MVP

You need a brutally small V1.

Not “eventually.”
Not “future.”
Not “maybe.”

ONLY what Tiffany could demo to one restaurant.

Recommended V1

User
id
email
password
name
role (CUSTOMER / MERCHANT / ADMIN)

Business

name

logo

business address

pickup instructions

business hours

Stripe info later

photos

merchant description

Merchant Features

Merchant can:

- login

- create offer

- upload image

- set expiration time

- edit offer

- deactivate offer

Customer Features

Customer can:

- browse offers

- filter by distance/category

- view offer details

That’s it.

NOT:

- chat

- AI

- bidding

- live maps

- ticketing

- reservations

- payments

- subscriptions

- push notifications

yet.

# STEP 2 — Define Core Entities

This is probably your next real engineering task.

You need stable domain modeling.

Right now I’d focus ONLY on:

User

- id

- name

- email

- password

- role

MerchantProfile

- id

- businessName

- address

- description

- user

Offer

- id

- title

- description

- originalPrice

- discountPrice

- expirationTime

- imageUrl

- quantity

- status

- merchant

- createdAt

That alone is enough to power a real MVP.

# STEP 3 — Decide Your Backend Direction

You already have NeighborConnect.

Now ask:

What parts are reusable?

Probably reusable:

- auth foundation

- DTO structure

- repositories

- service architecture

- frontend/backend connection

- user handling

Probably NOT reusable:

- business/domain entities

- feature assumptions

- UI assumptions

So this becomes:

NeighborConnect infrastructure

+

new marketplace domain

—not a total restart.

That’s important psychologically.

# STEP 4 — Build Vertically, Not Horizontally

This is a HUGE startup engineering lesson.

Do NOT:

- build all backend first

- then all frontend

- then auth

- then images

- then deployment

Instead:Build one complete slice at a time.

Example:

Slice 1:  Merchant creates offer.

That means:

- DB entity

- repository

- service

- controller

- DTO

- React form

- API call

- display result

ONE feature fully working.

That gives momentum.

# STEP 5 — Your Immediate Next Coding Goal

Honestly?

I think your next concrete engineering task should probably be:

Create the Offer entity properly

Then:

- OfferDTO

- OfferRepository

- OfferService

- OfferController

Then test with Postman.

THEN build React OfferList component.

That is a very natural next step.

# STEP 6 — Accept The Reality Of Startup Architecture

This project is currently:

- 80% product definition

- 20% coding

That’s normal.

Early-stage engineering is mostly:

- deciding scope

- reducing chaos

- avoiding overengineering

- modeling the business correctly

The coding becomes easier after clarity appears.

And the good news is:
you’re already naturally thinking like a systems architect instead of just a coder throwing random features together.

That’s a very good sign for this project.